**MedTracker Project – Milestone Plan**

Milestones:

1. Basic Framework (Week 09)
   * Basic Layout (*All*)
     + All pages identified/created
   * Basic visual setup between pages (*All*)
     + Identify interactions between pages
   * Setup of classes (*All*)
     + Identify classes
2. Functionality (Week 11) – Beta version
   * History (*Alice*)
     + Tracking – dosage taken
     + List of medications prescribed
     + Saving history
   * Security (*Rich*)
     + User authentication/login
   * Basic UI setup (*Alice*)
     + Buttons go to correct page
   * Core functionality of required features in place
     + Add new meds
     + View history
     + Reminder med
   * Reminder (*Eric*)
     + Dosing reminder
3. Working (Week 13)
   * All basic methods working (*All*)
   * Beautified/aesthetics (*All*)
   * Some Stretch Goals (*All*)
     + Remind later (*Eric*)
     + Rx Info (*Alice*)
       - Refill information
       - Reorder reminder (*Eric*)
     + Pictures – take/store/display
     + Cloud Storage w/security (*Rich*)