Project Med-Tracker – Progress Report

Required Features

1. History tracking and saving.
2. Refill notification requires time counting.
3. User authentication and data encryption, / Locking/password access.

Stretch Goals:

1. Cloud Storage
2. The ability to take/store pictures.

## Required Features Risks

Plan for Mitigation:

1. History tracking and saving.
   1. Owner: Alice
   2. Plan/Goals: Research how-to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

Progress Update - 5/31/19:

I have the basic page structure in place. I am starting research on what type of data storage to use and the best way to implement. I plan to use the ListView to display the data. I should have a working prototype with fake data by next week.

Plan for Mitigation:

1. Refill notification requires time counting.
   1. Owner: Eric
   2. Plan/Goals: Research how-to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

Progress Update - 6/1/19:

Starting research. Will have report by Wednesday next week.

Plan for Mitigation:

1. User Authentication and Data encryption, Locking/password access.
   1. Owner: Rich
   2. Plan/Goals: Research how to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

Progress Update - 6/1/19:

Starting research. Will have report by Wednesday next week.