Project Med-Tracker – Risk Identification

Required Features

1. History tracking and saving.
2. Refill notification requires time counting.
3. User authentication and data encryption, / Locking/password access.

Stretch Goals:

1. Cloud Storage
2. The ability to take/store pictures.

## Required Features Risks

Plan for Mitigation:

1. History tracking and saving.
   1. Owner: Alice
   2. Plan/Goals: Research how-to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

Plan for Mitigation:

1. Refill notification requires time counting.
   1. Owner: Eric
   2. Plan/Goals: Research how-to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

Plan for Mitigation:

1. User Authentication and Data encryption, Locking/password access.
   1. Owner: Rich
   2. Plan/Goals: Research how to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

## Stretch Goals Risks

Plan for Mitigation:

1. The ability to take/store pictures.
   1. Owner: Eric
   2. Plan/Goals: Research how to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

Plan for Mitigation:

1. Cloud Storage
   1. Owner: Alice
   2. Plan/Goals: Research how to and example code. Writ a working solution from research and present to the team.
      1. Dates: Week 7 preliminary update
      2. Update with problems/need help Week 6

If we are having difficulty finding a solution, or need help, Slack discussion board for our group and class discussion board to let other help and teach one another.